# IMS — Master Build Plan

## Stack Reference

- Backend: ASP.NET Core 8, Clean Architecture, EF Core 8, PostgreSQL, Azure Blob Storage

- Frontend: React 18, TypeScript, Vite (port 5174), TailwindCSS, TanStack Query, Zustand

- Auth: JWT + Microsoft Azure AD (MSAL), single-tenant

- Docs: TipTap editor + Syncfusion DocIO/DocIORenderer for PDF generation

- API: http://localhost:5000/api/v1

- Repo: C:\Users\JeremiahPODonovan\IMS

## What Is Already Built

| Area | Status |
| --- | --- |
| Insureds CRUD | ✅ Complete |
| Submissions CRUD | ✅ Complete (basic) |
| Policies / Quotes CRUD | ✅ Complete (basic) |
| Carriers CRUD | ✅ Complete |
| Agents CRUD | ✅ Complete |
| Users management | ✅ Complete |
| JWT Auth + Microsoft SSO | ✅ Complete |
| Role-based permissions (Admin/Underwriter/CSR/ReadOnly) | ✅ Complete |
| Permission-gated UI via usePermissions hook | ✅ Complete |
| Notes on policies | ✅ Complete |
| Attachments via Azure Blob | ✅ Complete |
| Document Library (TipTap editor + template tags) | ✅ Complete |
| PDF generation via Syncfusion | ✅ Complete (engine built, no UI trigger yet) |
| Dashboard (basic KPI cards) | ✅ Complete |
| Sidebar navigation | ✅ Complete |

## Phase 1 — Close Open Loops

Effort: 1 session | Priority: Do first

### 1a. Document Generation Button

The PDF generation API (POST /api/v1/document-generation) is fully built with no UI trigger. Add to Policy and Submission detail pages.

What to tell Claude:

"In our IMS (ASP.NET Core 8 + React 18), we have a document generation endpoint at POST /api/v1/document-generation that accepts { templateId: string, entityType: string, entityId: string } and returns a signed Azure Blob URL to a generated PDF. I need a 'Generate Document' button on the Policy detail page (frontend/src/pages/policies/PolicyDetailPage.tsx) and the Submission detail page (frontend/src/pages/submissions/SubmissionDetailPage.tsx). The button should open a modal where the user picks a template filtered by entity type (fetched from GET /api/v1/document-templates?entityType=Policy), then calls the generate endpoint and opens the returned PDF URL in a new tab. Gate the button behind the canCreatePolicies permission from the usePermissions hook at frontend/src/hooks/usePermissions.ts."

### 1b. CORS Fix for Port 5174

Vite sometimes starts on 5174 when 5173 is occupied. The backend only allows 5173.

What to tell Claude:

"In our IMS backend (backend/src/IMS.API/appsettings.json), the AllowedOrigins array only has http://localhost:5173. Add http://localhost:5174 so the frontend works when Vite uses the fallback port. Also check Program.cs to make sure CORS policy reads from config correctly."

## Phase 2 — Email Ingestion Pipeline

Effort: 2-3 sessions | Priority: High — foundation for the AI submission workflow

### What It Does

Monitors a dedicated submissions inbox (e.g., submissions@yourdomain.com) via Microsoft Graph API. When a new email arrives, it creates a draft submission record, saves all attachments to Azure Blob, and stores the raw email metadata. A background worker polls every few minutes.

### Prerequisites Before Starting This Session

- Decide on the submissions mailbox address

- Add Mail.Read permission to your existing Azure app registration (or create a new service app)

- Have ClientSecret from Azure (the SSO app only has a client ID; email reading needs a secret with app-level permissions)

### What to Tell Claude

"In our IMS (ASP.NET Core 8, Clean Architecture), I want to build an email ingestion pipeline using Microsoft Graph API to monitor a shared mailbox for new submission emails. We already have Azure AD set up — TenantId and ClientId are in appsettings.json under MicrosoftAuth. I need:

Backend:

- A new InboundEmail entity in IMS.Domain with fields: Id, FromAddress, FromName, Subject, BodyText, ReceivedAt, ProcessedAt, LinkedSubmissionId (nullable FK to Submission), IsProcessed

- An EmailAttachment entity: Id, InboundEmailId, FileName, ContentType, BlobUrl, FileSizeBytes, DocumentType (enum: Unknown/Acord125/Acord126/LossRun/DecPage/ScheduleOfValues/SignedApplication/Other)

- IEmailIngestionService interface and EmailIngestionService implementation in Infrastructure that uses Microsoft Graph SDK (Microsoft.Graph NuGet) to read unread emails from the mailbox, download attachments to Azure Blob, create InboundEmail records, and mark emails as read

- A EmailIngestionWorker background service (BackgroundService) that runs every 5 minutes

- New config in appsettings.json: GraphApi: { ClientSecret: '', MailboxAddress: 'submissions@yourdomain.com' } (TenantId and ClientId already exist under MicrosoftAuth)

- GET /api/v1/inbound-emails — list unprocessed emails for the inbox review screen

- POST /api/v1/inbound-emails/{id}/create-submission — converts an inbound email into a draft Submission and links them

Frontend:

- New Inbox page at /inbox showing unread emails with sender, subject, date, attachment count

- Click an email to see full details: body preview, attachment list, button to 'Create Submission from Email'

- Add 'Inbox' nav item to Sidebar.tsx (visible to Underwriter and Admin roles)

The project is at C:\Users\JeremiahPODonovan\IMS. Backend Clean Architecture: Domain → Application → Infrastructure → API. Use the same IServiceProvider → DbContext pattern other services use."

## Phase 3 — Enhanced Submission Form & Quote Worksheet

Effort: 2-3 sessions | Priority: High — defines data model the rater needs

### What It Does

Expands the submission and quote forms to capture all the data points needed for rating. Currently both forms are basic. This phase makes them comprehensive.

### Submission Fields to Add

- Business description, SIC/NAICS code

- Years in business, years with prior carrier

- Annual revenue, annual payroll, number of employees

- Number of locations

- Prior carrier name, expiring premium

- Loss history (structured: 5 years × claim count + total incurred)

- Operations description (free text)

### Quote Worksheet Fields (per LOB)

General Liability: Each occurrence limit, general aggregate, products/completed ops aggregate, personal & advertising injury, medical payments, deductible, additional insured requirements

Property: Building value, BPP value, replacement cost vs ACV, coinsurance %, wind/hail deductible separate, business income limit, extra expense limit

Professional/E&O: Retroactive date, prior acts, claims-made trigger, deductible

Excess/Umbrella: Underlying limits, attachment point, following-form vs. standalone

### What to Tell Claude

"In our IMS (ASP.NET Core 8 + React 18), the submission and quote forms need to be expanded significantly to capture all data needed for rating. The submission model is at IMS.Domain/Entities/Submission.cs and the quote model is at IMS.Domain/Entities/Quote.cs.

Backend — add fields to Submission: Add: BusinessDescription, SicCode, NaicsCode, YearsInBusiness, YearsWithPriorCarrier, AnnualRevenue (decimal), AnnualPayroll (decimal), NumberOfEmployees (int), NumberOfLocations (int), PriorCarrierName, ExpiringPremium (decimal), OperationsDescription

Add a new LossHistory entity: Id, SubmissionId, PolicyYear (int), ClaimCount (int), TotalIncurred (decimal), LargestSingleLoss (decimal), HasOpenClaims (bool)

Backend — expand Quote per LOB: Add LOB-specific JSON columns (use jsonb in Postgres via EF owned entities or string serialized) for GL details, Property details, Professional details, Excess details. Create a QuoteDetail owned entity pattern.

Create EF migrations for all new fields. Update all related DTOs, services, and controllers.

Frontend: Expand SubmissionCreatePage.tsx and SubmissionDetailPage.tsx with multi-section form: Basic Info, Operations, Loss History (add/remove rows), Prior Coverage. Expand the quote section inside SubmissionDetailPage.tsx to show LOB-specific fields based on the selected line of business. Show a 5-year loss history table with totals.

The project is at C:\Users\JeremiahPODonovan\IMS."

## Phase 4 — Rating Engine

Effort: 3-5 sessions | Priority: High — core business logic

### What It Does

Translates your Excel rater logic into a C# rating engine. Rate tables are stored in the database (admin-editable). The engine takes the quote worksheet inputs and produces a line-item premium breakdown.

### Architecture

IMS.Domain/Rating/

RatingInput.cs          — inputs for a given LOB

PremiumBreakdown.cs     — line-item output

RatingLineItem.cs       — single line (description, factor, amount)

IMS.Application/Rating/

IRatingEngine.cs        — GenerateQuote(RatingInput) → PremiumBreakdown

ILobRater.cs            — per-LOB interface

IMS.Infrastructure/Rating/

GlRater.cs              — GL rating algorithm

PropertyRater.cs        — Property rating

RatingTableRepository.cs — loads rate tables from DB

IMS.Domain/Entities/

RatingTable.cs          — name, lob, effectiveDate, rows (JSON)

RatingFactor.cs         — name, lob, factorType, value

### DB-Stored Rate Tables (admin-editable)

- Class codes + base rates per $1,000 of exposure

- Territory factors by state

- Limit factors (ILFs — increased limit factors)

- Deductible credits

- Experience modification table

- Schedule rating credits/debits (–25% to +25%)

- Minimum premiums by LOB

### What to Tell Claude

"In our IMS (ASP.NET Core 8, Clean Architecture), I need to build a rating engine. I will provide the Excel rater logic. Please build the following architecture first, then we will populate the actual rate tables.

Domain layer (IMS.Domain/Rating/): RatingInput class (holds all submission/quote fields needed for rating), PremiumBreakdown class (list of RatingLineItem with description, basis, rate, factor, premium), RatingLineItem

Application layer (IMS.Application/Interfaces/Rating/): IRatingEngine with Task<PremiumBreakdown> RateAsync(RatingInput input), ILobRater with the same signature

Domain entities: RatingTable (Id, Name, LineOfBusiness enum, EffectiveDate, ExpirationDate, TableDataJson), RatingFactor (Id, Name, LineOfBusiness, FactorType enum, Value, EffectiveDate)

Infrastructure: GlRater.cs implementing GL rating — base rate lookup by class code, payroll/revenue as exposure base, apply territory factor, apply limit factor, apply deductible credit, apply experience mod, apply schedule rating, apply minimum premium

API: POST /api/v1/quotes/{id}/rate — triggers rating engine for a quote and saves the PremiumBreakdown as JSON on the quote record. GET /api/v1/rating-tables and PUT /api/v1/rating-tables/{id} for admin management of rate tables.

Frontend: On the Quote detail view, add a 'Calculate Premium' button that calls the rate endpoint and displays the premium breakdown in a line-item table. Add a 'Rating Tables' section to the admin area.

The project is at C:\Users\JeremiahPODonovan\IMS. I will provide the Excel file with rate tables in a follow-up message."

## Phase 5 — AI Document Classification & Data Extraction

Effort: 3-4 sessions | Priority: High — biggest efficiency gain

### What It Does

Each attachment on an inbound email gets passed through the Claude API. The AI identifies what type of document it is, extracts structured data, and pre-populates submission fields. Underwriters review and correct before finalizing.

### Prerequisites

- Phase 2 (Email Ingestion) must be complete

- Phase 3 (Enhanced Submission Form) must be complete — defines what fields to extract into

- Anthropic API key (separate from Claude Code — this is for your app to call Claude programmatically)

### Document Types & Extracted Fields

| Document | Key Extracted Fields |
| --- | --- |
| ACORD 125 | Insured name, address, FEIN, years in business, revenue, operations |
| ACORD 126 (GL) | GL limits, prior claims, operations detail |
| Loss Runs | 5-year claim history, largest single loss, open claims |
| Prior Dec Page | Expiring carrier, limits, premium, effective dates |
| Schedule of Values | Location addresses, building values, occupancy codes |
| Signed Application | Signature date, coverage selections |

### What to Tell Claude

"In our IMS (ASP.NET Core 8, Clean Architecture), I want to add AI-powered document classification and data extraction using the Anthropic Claude API (claude-sonnet-4-6 model). This builds on the Email Ingestion pipeline (Phase 2) which already saves attachments to Azure Blob and stores them as EmailAttachment records with a DocumentType field.

Backend:

- Install Anthropic.SDK NuGet package

- Add config: Anthropic: { ApiKey: '' } to appsettings.json

- Create IDocumentClassificationService with Task<ClassificationResult> ClassifyAsync(byte[] fileBytes, string fileName, string contentType)

- Create IDataExtractionService with Task<ExtractionResult> ExtractAsync(byte[] fileBytes, DocumentType documentType) — returns a dictionary of field name → extracted value + confidence score

- ClassificationResult: DocumentType enum, confidence (0-1), reasoning string

- ExtractionResult: Dictionary of field name to ExtractedField (value string, confidence, sourceText)

- Build extractors for: ACORD 125 (maps to Submission fields), Loss Runs (maps to LossHistory rows), DecPage (maps to prior carrier/premium fields)

- POST /api/v1/inbound-emails/{id}/classify-attachments — runs classification on all attachments

- POST /api/v1/inbound-emails/{id}/extract-and-apply — runs extraction and returns suggested field values for the submission creation form

Frontend: On the Inbox email detail page, add a 'Classify Documents' button that shows each attachment with its detected type and confidence badge (green >85%, yellow 60-85%, red <60%). Add an 'Extract Data' button that shows a side-by-side view: extracted field values on the left with confidence indicators, the submission form on the right, with a 'Apply All' button to pre-populate the form.

The project is at C:\Users\JeremiahPODonovan\IMS. Use claude-sonnet-4-6 model. Pass document content as base64 in the API call for PDFs/images."

## Phase 6 — Submission Review & Workflow UI

Effort: 1-2 sessions | Priority: Medium — ties the pipeline together

### What It Does

A unified submission review screen that shows the inbound email, classified documents, AI-extracted data, and the submission form side-by-side. Replaces the disconnected flow of separate inbox → submission screens.

### What to Tell Claude

"In our IMS (React 18, TypeScript), I want to build a unified Submission Review page that ties together the email ingestion, document classification, and submission creation workflow. Route: /submissions/review/:emailId. The page has three panels:

Left panel — Documents: List of email attachments with document type badge (colored by classification confidence), click to preview in a PDF viewer iframe, button to reclassify

Center panel — Extracted Data: Table of AI-extracted fields showing field name, extracted value, confidence indicator, and source snippet. 'Apply to form' button per field or 'Apply All' bulk button

Right panel — Submission Form: The full enhanced submission form (from Phase 3) pre-populated with extracted data. Fields that were AI-populated show a small sparkle icon and are highlighted until the user confirms them. Save as Draft / Submit for Review buttons at the bottom

Status bar at top showing: email received time, # documents classified, # fields extracted, % form completion

Use the existing API endpoints from Phases 2, 3, and 5. The project is at C:\Users\JeremiahPODonovan\IMS."

## Phase 7 — Renewals & Expiration Tracking

Effort: 2 sessions | Priority: High — critical for not missing renewals

### What to Tell Claude

"In our IMS (ASP.NET Core 8 + React 18), I need to build a renewals tracking system. Policies have EffectiveDate and ExpirationDate fields in IMS.Domain/Entities/Quote.cs (bound quotes = policies).

Backend:

- Add RenewalStatus enum to IMS.Domain/Enums/: NotStarted, ContactedInsured, QuoteRequested, Quoted, Bound, NonRenewed, Lapsed

- Add RenewalStatus and RenewalNotes fields to the Quote entity

- GET /api/v1/renewals?daysOut=30 — returns all active policies expiring within N days, with insured name, agent, underwriter, premium, renewal status

- PUT /api/v1/renewals/{policyId}/status — updates renewal status

- POST /api/v1/renewals/{policyId}/start-renewal — creates a new Submission pre-linked to the expiring policy with IsRenewal: true and PriorPolicyId set

Frontend:

- New RenewalsPage at /renewals with filter tabs: 30 days / 60 days / 90 days / All

- Table showing: Insured, Policy#, Expiration Date, Days Remaining (colored red <30, yellow 30-60, green >60), LOB, Premium, Underwriter, Renewal Status dropdown (editable inline)

- 'Start Renewal' button per row that navigates to a pre-filled new submission form

- Add 'Renewals' to Sidebar.tsx with a badge showing count of policies expiring in 30 days

- Add a 'Renewals Due' KPI card to the dashboard showing 30/60/90 day counts

The project is at C:\Users\JeremiahPODonovan\IMS."

## Phase 8 — Email Notifications

Effort: 1-2 sessions | Priority: Medium

### What to Tell Claude

"In our IMS (ASP.NET Core 8, Clean Architecture), I want to add email notifications using SendGrid. Install the SendGrid NuGet package.

Backend:

- Add config: SendGrid: { ApiKey: '', FromEmail: '', FromName: 'IMS Notifications' }

- Create IEmailNotificationService interface with methods: SendPolicyBoundAsync, SendSubmissionCreatedAsync, SendRenewalReminderAsync, SendNewUserProvisionedAsync

- Implement SendGridEmailService in Infrastructure

- Call SendPolicyBoundAsync from the bind policy flow — notify the assigned underwriter and the agent (if they have an email on their record)

- Call SendSubmissionCreatedAsync when a new submission is created — notify the assigned underwriter

- Build a RenewalReminderJob (IHostedService) that runs daily at 8am, finds policies expiring in exactly 30 days, and sends reminder emails to underwriters

- Call SendNewUserProvisionedAsync from LoginWithMicrosoftAsync when a new user is auto-provisioned — notify all Admin-role users

Use simple HTML email templates with the company name 'Specialty Market Managers'. The project is at C:\Users\JeremiahPODonovan\IMS."

## Phase 9 — Dashboard & Reporting

Effort: 2 sessions | Priority: Medium

### What to Tell Claude

"In our IMS (React 18 + TypeScript + Recharts), I want to expand the dashboard at frontend/src/pages/dashboard/DashboardPage.tsx and add a Reports section. Install Recharts (npm install recharts).

Dashboard additions:

- Bar chart — submissions received per month for the last 12 months

- Donut chart — policies by line of business (current active book)

- Bar chart — written premium by carrier (top 10)

- KPI cards to add: Total Active Policies, Total In-Force Premium, Submissions This Month, Bind Rate (bound/total submissions %)

- Renewals widget — count of policies expiring in 30/60/90 days as colored tiles

New Reports page at /reports:

- Book of Business report — all active policies with insured, carrier, LOB, effective/expiration, premium. Filterable by date range, LOB, carrier, underwriter. Export to CSV button

- Underwriter Performance — submissions, quoted, bound, bind rate, total premium per underwriter

- Carrier Concentration — premium by carrier with % of total book

Backend: Add GET /api/v1/reports/book-of-business, /reports/underwriter-performance, /reports/carrier-concentration endpoints that return the aggregated data.

The project is at C:\Users\JeremiahPODonovan\IMS."

## Phase 10 — Premium & Billing Tracking

Effort: 2-3 sessions | Priority: Medium-High

### What to Tell Claude

"In our IMS (ASP.NET Core 8 + React 18), I need to add premium and billing tracking to policies.

New entities in IMS.Domain:

- PremiumInstallment: Id, PolicyId, DueDate, Amount, PaidDate (nullable), PaidAmount (nullable), Status (Pending/Paid/Overdue/Voided)

- AgencyBillInvoice: Id, PolicyId, InvoiceDate, InvoiceNumber, TotalAmount, PaidAmount, Status (Draft/Sent/Paid/PartiallyPaid/Overdue)

- CommissionRecord: Id, PolicyId, AgentId, CommissionRate (decimal), ExpectedAmount, PaidAmount, PaidDate (nullable)

Backend:

- CRUD for all three entities

- GET /api/v1/policies/{id}/billing — returns full billing summary for a policy

- GET /api/v1/billing/outstanding — all overdue or upcoming installments across all policies

- Auto-generate installment schedule when a policy is bound (full pay, 2-pay, 4-pay, monthly — configurable per policy)

Frontend:

- Add 'Billing' tab to Policy detail page showing installment schedule, invoice history, commission record

- New 'Accounts Receivable' page at /billing showing all outstanding amounts grouped by overdue/due-this-week/due-this-month

- Inline 'Mark Paid' button on each installment

The project is at C:\Users\JeremiahPODonovan\IMS."

## Phase 11 — Claims Management

Effort: 2-3 sessions | Priority: Medium

### What to Tell Claude

"In our IMS (ASP.NET Core 8 + React 18), I need to add claims management. A claim is linked to a Policy.

New entities in IMS.Domain:

- Claim: Id, PolicyId, ClaimNumber, DateOfLoss, ReportedDate, ClaimantName, ClaimantPhone, Description, Status (Open/Investigation/Litigation/Closed/Denied), ReserveAmount (decimal), PaidAmount (decimal), ClaimHandler, AdjusterName, AdjusterPhone, ClosedDate (nullable), IsDeleted

- ClaimNote: Id, ClaimId, Content, CreatedById, CreatedAt, IsPinned

Backend:

- Full CRUD for Claims at /api/v1/claims

- GET /api/v1/policies/{id}/claims — claims for a specific policy

- GET /api/v1/claims?status=Open — claims list with filtering

- Notes CRUD on claims (same pattern as policy notes)

Frontend:

- 'Claims' tab on Policy detail page with claims list and 'Add Claim' button

- Claims detail page at /claims/:id with all fields, notes, and status history

- Claims list page at /claims with filter by status, date range, policy, handler

- Dashboard KPI cards: Open Claims count, Total Open Reserves

The project is at C:\Users\JeremiahPODonovan\IMS."

## Phase 12 — Audit Log

Effort: 1 session | Priority: Medium — compliance value

### What to Tell Claude

"In our IMS (ASP.NET Core 8, EF Core 8 + Npgsql), I need an audit log that records every create, update, and delete on Policies, Submissions, and Insureds.

New entity in IMS.Domain: AuditLog: Id (long), EntityType (string), EntityId (string), Action (enum: Created/Updated/Deleted), ChangedFields (jsonb — array of { field, oldValue, newValue }), UserId (Guid, nullable), UserName (string), Timestamp, IpAddress

Backend:

- Override SaveChangesAsync in ApplicationDbContext to inspect ChangeTracker before saving, capture old/new values for tracked entity types, write AuditLog records automatically

- GET /api/v1/audit-logs?entityType=Policy&entityId={id} — history for a specific record

- GET /api/v1/audit-logs?userId={id}&from={date}&to={date} — user activity log (admin only)

Frontend:

- 'History' tab on Policy, Submission, and Insured detail pages showing a timeline of changes

- Each entry shows: timestamp, user, action, changed fields (field name: old → new)

The project is at C:\Users\JeremiahPODonovan\IMS."

## Phase 13 — Agent / Broker Portal

Effort: 4-5 sessions | Priority: High long-term, large scope

### What to Tell Claude

"In our IMS (ASP.NET Core 8 + React 18), I need to build an external agent/broker portal. This is a separate login experience for agents (not internal staff) where they can submit new business, check submission status, and download documents.

Backend:

- New AgentPortalUser concept — link an Agent record to a user account with a new role AgentPortal

- New AgentPortalController with scoped access — all queries are filtered to only return data where AgentId = currentUser.LinkedAgentId

- Endpoints: GET /api/v1/portal/submissions, POST /api/v1/portal/submissions, GET /api/v1/portal/submissions/{id}, GET /api/v1/portal/policies, GET /api/v1/portal/documents/{submissionId}

- Invite flow: admin sends portal invite to an agent's email, they set a password, linked to their Agent record

Frontend (separate route namespace /portal/*):

- Separate login page for agents at /portal/login

- Portal dashboard: My Submissions (with status), My Policies (bound), Documents to download

- New Submission form — simplified version showing only agent-facing fields

- Submission status tracker (visual stepper: Received → In Review → Quoted → Awaiting Binding → Bound)

- Different sidebar/layout from the internal app — lighter branding, fewer options

The project is at C:\Users\JeremiahPODonovan\IMS."

## Recommended Session Sequence

| # | Phase | Sessions | Depends On |
| --- | --- | --- | --- |
| 1 | Close Open Loops (doc gen button + CORS) | 1 | Nothing |
| 2 | Email Ingestion Pipeline | 2-3 | Nothing |
| 3 | Enhanced Submission + Quote Worksheet | 2-3 | Nothing |
| 4 | Rating Engine | 3-5 | Phase 3 + your Excel file |
| 5 | AI Document Extraction | 3-4 | Phases 2 + 3 + Anthropic API key |
| 6 | Submission Review UI | 1-2 | Phases 2, 3, 5 |
| 7 | Renewals Tracking | 2 | Nothing |
| 8 | Email Notifications | 1-2 | Nothing + SendGrid key |
| 9 | Dashboard & Reporting | 2 | Nothing |
| 10 | Premium & Billing | 2-3 | Phase 3 |
| 11 | Claims Management | 2-3 | Nothing |
| 12 | Audit Log | 1 | Nothing |
| 13 | Agent Portal | 4-5 | Phases 3, 7, 10 |

Phases 2, 3, 7, 8, 9, 11, 12 can all be started independently in any order.

Phases 4, 5, 6 are the submission intelligence pipeline — do them in sequence after 2 and 3.