# SMM Policy Administration System

Phase 1 — Implementation Plan

# Overview

A web-based Policy Administration System for Specialty Market Managers (SMM), replacing the legacy compiled Windows desktop application. Phase 1 delivers core insurance operations: user authentication, insured management, and the full policy lifecycle from quote through cancellation.

# Technology Stack

## Backend

ASP.NET Core 8 Web API

Entity Framework Core 8 with Npgsql (PostgreSQL)

ASP.NET Core Identity with custom User/Role entities (Guid PKs)

JWT authentication: 15-minute access tokens, 7-day refresh tokens with rotation

Neon (hosted PostgreSQL, free tier) as the database

Serilog for structured logging

AutoMapper 13 for DTO mapping

Swashbuckle (Swagger UI) for API documentation

## Frontend

React 18 + TypeScript + Vite

React Router 6 (client-side routing)

TanStack Query v5 (server state / caching)

Zustand with persist middleware (auth state)

Axios with interceptors for auto token refresh on 401

Tailwind CSS with shadcn/ui-compatible design tokens

Sonner for toast notifications

Lucide React for icons

# Backend Architecture: 4-Layer Clean Architecture

IMS.Domain: Entities, enums, domain logic. No dependencies on other layers.

IMS.Application: DTOs, service interfaces, service implementations, AutoMapper profiles. Depends on Domain only.

IMS.Infrastructure: EF Core DbContext, entity configurations, migrations, Identity setup, DI registration. Depends on Application + Domain.

IMS.API: Controllers, middleware (JWT, global exception handler), Program.cs wiring. Depends on all layers.

# Domain Model

User: Extends IdentityUser<Guid>. Fields: FirstName, LastName, IsActive, MustChangePassword, RefreshToken, RefreshTokenExpiry.

Role: Extends IdentityRole<Guid>. Fields: Description, IsSystemRole.

Permission: Granular permission strings (e.g. policies.bind). Fields: Name, DisplayName, Category.

RolePermission: Join table linking Role to Permission.

Insured: The named insured / account. Fields: Name, DBA, Type (Individual/Business), TaxId, address fields, Phone, Email, Website, Notes, IsActive, soft-delete.

Policy: Core policy record. Fields: PolicyNumber, LineOfBusiness, Status (enum), Effective/Expiry dates, Premium, Carrier, MGA ref, Description, IsActive, soft-delete. FK to Insured.

PolicyNote: Free-text notes on a policy. Fields: Content, IsPrivate, CreatedBy. FK to Policy.

PolicyAttachment: File attachments. Fields: FileName, StoredFileName, ContentType, FileSizeBytes, StoragePath. FK to Policy.

# Policy Lifecycle State Machine

Valid status transitions enforced in PolicyService:

Quote -> Bound (bind)

Bound -> InForce (issue)

InForce -> Endorsed (endorse)

InForce / Endorsed -> Renewed (renew)

InForce / Endorsed / Bound -> Cancelled (cancel)

Quote -> Declined

# Permission System

Permissions are seeded into the database and assigned to roles. Checked via [RequirePermission] attribute on controllers.

Insureds: insureds.view, insureds.create, insureds.edit, insureds.delete

Policies: policies.view, policies.create, policies.edit, policies.delete, policies.bind, policies.issue, policies.endorse, policies.renew, policies.cancel

Notes: policies.notes.create, policies.notes.edit, policies.notes.delete

Attachments: policies.attachments.upload, policies.attachments.delete

Admin: admin.users.view, admin.users.manage, admin.roles.view, admin.roles.manage

# Seeded Roles

Admin: Full system access: all permissions.

Underwriter: Full insured + policy lifecycle access including bind/issue/endorse/renew/cancel.

CSR: View/create/edit insureds; view policies; create notes; upload attachments.

ReadOnly: View insureds and policies only.

Default admin credentials: username "admin" / password "Admin@123!" (must change on first login).

# Frontend Structure

src/

api/          - Axios instance + typed API modules (auth, insureds, policies, users)

components/

common/     - Button, Input, Modal, Badge, Spinner, etc.

layout/     - AppLayout (sidebar + topbar), AuthLayout, Sidebar, TopBar

pages/        - LoginPage, DashboardPage, InsuredsPage, PoliciesPage, UsersPage

store/        - authStore (Zustand + persist)

lib/          - utils, cn helper

router/       - Route definitions, ProtectedRoute, PermissionGate

# API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/auth/login | Authenticate, return access + refresh tokens |
| POST | /api/auth/refresh | Exchange refresh token for new token pair |
| POST | /api/auth/logout | Revoke refresh token |
| GET | /api/auth/me | Current user profile + permissions |
| GET | /api/insureds | List insureds (paginated, search) |
| POST | /api/insureds | Create insured |
| GET | /api/insureds/{id} | Get insured detail |
| PUT | /api/insureds/{id} | Update insured |
| DELETE | /api/insureds/{id} | Soft delete insured |
| GET | /api/policies | List policies (paginated, filter by insured/status) |
| POST | /api/policies | Create policy (Quote status) |
| GET | /api/policies/{id} | Get policy detail with notes + attachments |
| PUT | /api/policies/{id} | Update policy |
| POST | /api/policies/{id}/bind | Transition Quote -> Bound |
| POST | /api/policies/{id}/issue | Transition Bound -> InForce |
| POST | /api/policies/{id}/endorse | Transition InForce -> Endorsed |
| POST | /api/policies/{id}/renew | Transition InForce/Endorsed -> Renewed |
| POST | /api/policies/{id}/cancel | Cancel policy |
| GET | /api/users | List users (admin only) |
| POST | /api/users | Create user (admin only) |
| PUT | /api/users/{id} | Update user (admin only) |

# Infrastructure & Deployment

Database: Neon (free-tier hosted PostgreSQL). Connection via Npgsql key-value connection string with SSL required.

Schema management: EF Core code-first migrations (dotnet ef migrations add / dotnet ef database update).

File storage: Local filesystem (Phase 1). StoragePath saved in PolicyAttachment for future migration to blob storage.

CORS: Configured to allow frontend origin (localhost:5173 in development).

Swagger UI: Available at /swagger in development.

# Future Phases (Out of Scope for Phase 1)

Reporting & dashboards (premium summaries, expiring policies)

Email notifications (policy expiry warnings, status changes)

Document generation (certificates, binders)

Audit log / change history

Cloud file storage (Azure Blob / S3) for attachments

Multi-tenant / agency support

Web Rebuild Plan

Recommended Stack

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | React + TypeScript + TanStack Query | Rich data grids, complex forms, real-time updates |
| UI Components | shadcn/ui + Tailwind CSS | Fast, accessible, customizable |
| Data Grids | AG Grid (Community) | Replaces Infragistics UltraGrid — policy lists, accounting ledgers |
| Backend API | ASP.NET Core 8 Web API or Node.js/Fastify | REST + WebSockets for notifications |
| Database | PostgreSQL | Replaces SQL Server; strong JSON support for dynamic forms |
| Auth | ASP.NET Core Identity + JWT or Auth0 | Role-based, mirrors existing security model |
| Document Generation | Aspose (keep) or iText7 + Handlebars templates | PDF/Word policy documents |
| File Storage | Azure Blob Storage (already in use) | Keep existing infra |
| E-Signatures | DocuSign SDK (already licensed) | Reuse existing integration |
| Reporting | FastReport Web / SSRS Web / Telerik Reporting | Replace GrapeCity ActiveReports |
| Background Jobs | Hangfire or Azure Service Bus | Batch billing, NACHA file generation, renewals |
| Rating | Keep NetRate or rebuild as microservice | Isolate rating logic |

Phased Build Plan

Phase 1 — Foundation & Policy Core (MVP)

- Auth, user/role management

- Insured/client management

- Policy lifecycle: quote → bind → issue → endorse → renew → cancel

- Basic document generation (dec page, binder)

- Notes & attachments

Phase 2 — Underwriting & Rating

- Submission workflow

- UW rules engine

- Rating forms (replicate your lines of business)

- Integration with NetRate or custom rating tables

- Inspection ordering/tracking

Phase 3 — Billing & Accounting

- Invoicing & premium collections

- Agency statement/reconciliation

- NACHA/ACH payment file generation

- GL integration (chart of accounts, journal entries)

- Operating expense tracking

Phase 4 — Documents & Integrations

- DocuSign e-signature workflow

- Cancellation notices (NOC/NOI) with USPS/mailing

- Address/MVR verification (AdrConnect)

- SFTP carrier feeds

Phase 5 — Reporting & Analytics

- Standard management reports

- Ad hoc report builder

- Excel/CSV exports

- Dashboard KPIs (written premium, loss ratio, policy counts)